# TOGAF Phase E — Opportunities and Solutions

RUP Business Use Case Specification for AccelCQ AI-Driven Demo Platform for Confidential and Quantum Computing

## 1. Document Control

| Item | Description |
| --- | --- |
| Document Title | TOGAF Phase E – Opportunities and Solutions |
| Project | AccelCQ AI-Driven Demo Platform (Confidential & Quantum) |
| Version | 1.0 |
| Date | November 2025 |
| Author | Enterprise Architecture Team, AccelCQ |
| Reviewed By | Architecture Board |
| Approved By | Executive Leadership Team |

## 2. Purpose and Scope

This document defines the Opportunities and Solutions (TOGAF ADM Phase E) for the AccelCQ AI-driven Demo Platform.
It translates business drivers, data, application, and technology architectures (Phases B–D) into tangible solution options, work packages, and roadmap initiatives for the realization of a secure, scalable, next-generation demo environment leveraging Confidential and Quantum Computing.

Scope includes:

- Mapping of architecture building blocks to implementable solutions

- Identification and prioritization of opportunities

- Work package definition (for program and project planning)

- Solution integration strategy for Confidential and Quantum Computing

- Initial benefits, costs, risks, and dependencies analysis

## 3. Business Use Case Overview

### Business Drivers & Challenges

- Rapid enablement of Confidential and Quantum demo environments

- Seamless, secure client onboarding

- Reusable, auditable solutions

- Minimized manual effort with maximum automation

- Futureproofing for new cloud and quantum platforms

### PlantUML – Business Use Case Stakeholder Map

@startuml

title Stakeholder Map – Opportunities and Solutions

actor "Enterprise Client" as Client

actor "AccelCQ Architect" as Arch

actor "Platform SRE" as SRE

actor "DevOps Engineer" as DevOps

actor "Security Officer" as Sec

actor "Product Owner" as PO

rectangle "Opportunities & Solutions" {

usecase "Request Confidential Demo"

usecase "Request Quantum Demo"

usecase "Onboard New Demo Template"

usecase "Monitor and Report Metrics"

usecase "Integrate New Cloud Provider"

}

Client --> "Request Confidential Demo"

Client --> "Request Quantum Demo"

PO --> "Onboard New Demo Template"

Arch --> "Integrate New Cloud Provider"

SRE --> "Monitor and Report Metrics"

Sec --> "Monitor and Report Metrics"

@enduml

## 4. Opportunities Identification

### Key Opportunities

- Automated Multi-Cloud Demo Orchestration
Enable clients to launch Confidential or Quantum demos on demand, integrating Azure Confidential Computing and IBM Quantum seamlessly.

- Confidential Workload Security
Implement attested, enclave-based execution with per-tenant data encryption.

- Quantum Computing Enablement
Integrate IBM Qiskit APIs for real-time, job-oriented quantum simulations and hybrid workflows.

- Self-Service Portal & Demo Catalog
Allow clients and sales teams to discover, configure, and launch demos independently.

- Rapid Demo Template Lifecycle
CI/CD for onboarding new workloads, reducing time-to-demo for emerging technologies.

- Full Auditability and Compliance
Provide immutable audit logs, real-time monitoring, and compliance dashboards.

- Metrics-Driven Continuous Improvement
Leverage telemetry and feedback loops for platform tuning and future investment.

### PlantUML — Opportunities Map

@startuml

title Opportunities Map

rectangle "Opportunities" {

component "Multi-Cloud Orchestration"

component "Confidential Security"

component "Quantum Integration"

component "Self-Service Portal"

component "Rapid Template Onboarding"

component "Audit & Compliance"

component "Metrics & Feedback"

}

component "Business Value" {

component "Faster Sales"

component "Technical Leadership"

component "Risk Mitigation"

component "Client Satisfaction"

}

"Multi-Cloud Orchestration" --> "Faster Sales"

"Confidential Security" --> "Risk Mitigation"

"Quantum Integration" --> "Technical Leadership"

"Self-Service Portal" --> "Client Satisfaction"

"Audit & Compliance" --> "Risk Mitigation"

"Rapid Template Onboarding" --> "Technical Leadership"

"Metrics & Feedback" --> "Client Satisfaction"

@enduml

## 5. Solution Options Analysis

### 5.1 Solution Building Blocks

| Building Block | Description | Sourced From |
| --- | --- | --- |
| Demo Portal | Next.js web portal for client interaction | Application Arch (C) |
| API Gateway | Secure REST/GraphQL API for all operations | Application Arch (C) |
| AI Orchestrator | Stateless workflow engine to launch/manage demos | Application & Tech Arch (C/D) |
| Confidential Node Pools | Kubernetes node pools with TEE/attestation | Tech Arch (D) |
| Quantum Connector | IBM Qiskit/Quantum API integration | Tech Arch (D) |
| CI/CD Pipeline | Automated template onboarding, deployment | Tech Arch (D) |
| Data & Artifact Store | Managed database, blob, and immutable log storage | Data Arch (C2) |
| Observability Stack | Prometheus, Grafana, ELK/Loki, OTel | Tech/Data Arch (C2/D) |
| Security & Audit | Key Vault, HSM, RBAC, immutable logs | Tech/Data Arch (C2/D) |

### 5.2 Solution Patterns

- Cloud-Native Microservices

- Hybrid/Polyglot Integration

- Declarative IaC/GitOps

- Zero Trust Security

- Modular/Extensible API Design

- Event-Driven Telemetry

### PlantUML — Solution Building Block Relationships

@startuml

title Solution Building Block Relationships

component "Demo Portal"

component "API Gateway"

component "AI Orchestrator"

component "Confidential Node Pools"

component "Quantum Connector"

component "CI/CD Pipeline"

component "Data & Artifact Store"

component "Observability Stack"

component "Security & Audit"

"Demo Portal" --> "API Gateway"

"API Gateway" --> "AI Orchestrator"

"AI Orchestrator" --> "Confidential Node Pools"

"AI Orchestrator" --> "Quantum Connector"

"AI Orchestrator" --> "CI/CD Pipeline"

"AI Orchestrator" --> "Data & Artifact Store"

"AI Orchestrator" --> "Observability Stack"

"AI Orchestrator" --> "Security & Audit"

@enduml

## 6. Work Packages and Project Options

### 6.1 Major Work Packages

| Work Package | Description | Dependencies | Priority |
| --- | --- | --- | --- |
| Self-Service Demo Portal | Web and API portal, RBAC, client onboarding | None | High |
| Confidential Compute Enablement | AKS confidential pools, TEE setup, attestation service | Portal, API, Orchestrator | High |
| Quantum Computing Integration | IBM Quantum connector, workload templates | Portal, API, Orchestrator | High |
| Automated CI/CD and Template Onboarding | Pipelines, GitOps, artifact validation | API, Orchestrator | High |
| Data and Artifact Storage | PostgreSQL, Blob, audit logs, export tools | Orchestrator | Medium |
| Observability and Compliance | OTel, Prometheus, SIEM, audit dashboards | All other packages | Medium |
| Advanced Security Enhancements | Key Vault, mTLS, OPA policies | All other packages | Medium |

### PlantUML — Work Package Dependencies

@startuml

title Work Package Dependencies

package "Foundational" {

component "Self-Service Demo Portal"

component "API Gateway"

}

package "Core Compute" {

component "Confidential Compute Enablement"

component "Quantum Computing Integration"

}

package "Platform Ops" {

component "CI/CD & Template Onboarding"

component "Data & Artifact Storage"

component "Observability & Compliance"

component "Security Enhancements"

}

"Self-Service Demo Portal" --> "Confidential Compute Enablement"

"Self-Service Demo Portal" --> "Quantum Computing Integration"

"API Gateway" --> "Confidential Compute Enablement"

"API Gateway" --> "Quantum Computing Integration"

"Confidential Compute Enablement" --> "Data & Artifact Storage"

"Quantum Computing Integration" --> "Data & Artifact Storage"

"CI/CD & Template Onboarding" --> "Data & Artifact Storage"

"Data & Artifact Storage" --> "Observability & Compliance"

"Security Enhancements" --> "Observability & Compliance"

@enduml

## 7. Transition Architectures

### Transition 1: MVP Foundation

- Portal, core API, manual demo provisioning

- Simple RBAC, single cloud

### Transition 2: Confidential and Quantum Workloads

- Confidential AKS node pools, attestation

- IBM Quantum integration

### Transition 3: Automation, Observability, Security

- CI/CD onboarding, metrics, dashboards, OPA/Key Vault

### Transition 4: Compliance and DataOps

- Immutable logs, SIEM, policy automation, DataOps pipeline

### PlantUML — Transition Architecture Timeline

@startuml

title Transition Architecture Timeline

project PhaseE_Transition {

[MVP Foundation] lasts 8 weeks

[Confidential & Quantum] lasts 8 weeks

[Automation, Observability, Security] lasts 8 weeks

[Compliance & DataOps] lasts 8 weeks

[Confidential & Quantum] starts at end of [MVP Foundation]

[Automation, Observability, Security] starts at end of [Confidential & Quantum]

[Compliance & DataOps] starts at end of [Automation, Observability, Security]

}

@enduml

## 8. Solution Integration: Confidential & Quantum Workflows

### Confidential Compute Workflow

- Enclave deployment, input data sealing, attestation

- API-driven TEE job launch, output encryption, audit event

### Quantum Compute Workflow

- IBM Quantum API, experiment queuing, secure artifact export

- Error handling, status polling, output bundle for reproducibility

### PlantUML — Confidential & Quantum Workflow Integration

@startuml

title Confidential & Quantum Workflow Integration

actor "Client"

component "Portal UI"

component "API Gateway"

component "AI Orchestrator"

component "Confidential Node Pool"

component "Quantum Connector"

cloud "Azure Confidential"

cloud "IBM Quantum"

database "Artifact Store"

database "Audit Log"

Client -> "Portal UI" : Select Demo Type

"Portal UI" -> "API Gateway" : Submit Request

"API Gateway" -> "AI Orchestrator" : Route by Demo Type

"AI Orchestrator" -> "Confidential Node Pool" : Confidential Job (if chosen)

"AI Orchestrator" -> "Quantum Connector" : Quantum Job (if chosen)

"Confidential Node Pool" -> "Azure Confidential" : Run TEE Job

"Quantum Connector" -> "IBM Quantum" : Run Quantum Job

"Confidential Node Pool" -> "Artifact Store" : Output

"Quantum Connector" -> "Artifact Store" : Output

"AI Orchestrator" -> "Audit Log" : Compliance Event

"Artifact Store" -> "Portal UI" : Deliver Results

@enduml

## 9. Solution Benefits, Costs, and Risks

| Category | Benefit | Cost/Complexity | Risk | Mitigation |
| --- | --- | --- | --- | --- |
| Confidential Demos | Client trust, data sovereignty, compliance | Med/High | TEE complexity, cost | Early PoC, vendor workshops |
| Quantum Integration | Early-mover, tech leadership, new business | Med | API stability, skill gap | Partner with IBM, training |
| Automation | Faster delivery, fewer errors, reuse | Med | CI/CD misconfig, rollbacks | Phased rollout, auto-rollback |
| Security & Audit | Compliance, lower breach risk | Med | Policy gaps, user error | OPA, ongoing red team review |
| Observability | Uptime, proactive ops, value tracking | Low | Alert noise, false positives | Alert tuning, dashboards |

## 10. Roadmap and Implementation Plan

| Phase | Work Packages | Timeline | Success Criteria |
| --- | --- | --- | --- |
| Phase 1 | Portal, API, basic demo provisioning | 0–2 months | Portal live, 1st demo session |
| Phase 2 | Confidential & Quantum integration | 2–4 months | 1st attested + quantum demo |
| Phase 3 | CI/CD, Observability, Security Enhancements | 4–6 months | <5min demo launch, alerts |
| Phase 4 | Compliance, DataOps, Automation | 6–8 months | SIEM dashboard, <24h template |

### PlantUML — Solution Implementation Roadmap

@startuml

title Solution Implementation Roadmap

project PhaseE_SolutionsRoadmap {

[Phase 1 - Portal & API] lasts 8 weeks

[Phase 2 - Confidential & Quantum] lasts 8 weeks

[Phase 3 - Automation & Security] lasts 8 weeks

[Phase 4 - Compliance & DataOps] lasts 8 weeks

[Phase 2 - Confidential & Quantum] starts at end of [Phase 1 - Portal & API]

[Phase 3 - Automation & Security] starts at end of [Phase 2 - Confidential & Quantum]

[Phase 4 - Compliance & DataOps] starts at end of [Phase 3 - Automation & Security]

}

@enduml

## 11. Governance and Change Management

- Architecture Review Board: Gatekeeper for new demo types, tech adoption, security

- Change Management Process: All work package rollouts staged, tested, and versioned

- Continuous Feedback Loop: Client, engineer, and SRE feedback drives improvements

## 12. Traceability Matrix (RUP Mapping)

| RUP Artifact | TOGAF Phase E Section |
| --- | --- |
| Business Use Case Model | 3, 4 |
| Solution Model | 5, 6, 7, 8 |
| Implementation Plan | 10 |
| Risk Assessment | 9 |
| Governance | 11 |
| Roadmap | 10 |

## 13. Glossary

| Term | Definition |
| --- | --- |
| Work Package | Group of related solution activities/projects |
| Confidential Compute | Hardware-backed TEE workload via Azure/Intel/AMD |
| Quantum Compute | IBM Quantum APIs, Qiskit jobs, simulators |
| Demo Template | Reference config for repeatable demo session |
| Artifact Store | Secure storage for demo outputs, client downloads |
| CI/CD | Continuous Integration / Continuous Deployment pipelines |
| OPA | Open Policy Agent, policy enforcement for Kubernetes/API |
| SIEM | Security Information and Event Management platform |

## 14. Conclusion

This Phase E document articulates practical, prioritized solution paths for AccelCQ’s AI-driven Demo Platform.
It defines the opportunities, mapped solutions, work packages, transition steps, risks, and governance necessary to enable secure, scalable, and auditable Confidential and Quantum Computing demo delivery—futureproofing AccelCQ’s business and platform for rapid innovation.