# TOGAF Phase G — Implementation Governance

RUP Business Use Case Specification for AccelCQ AI-Driven Demo Platform for Confidential and Quantum Computing

## 1. Document Control

| Item | Description |
| --- | --- |
| Document Title | TOGAF Phase G – Implementation Governance |
| Project | AccelCQ AI-Driven Demo Platform (Confidential & Quantum) |
| Version | 1.0 |
| Date | November 2025 |
| Author | Enterprise Governance & Architecture Team, AccelCQ |
| Reviewed By | Architecture Review Board |
| Approved By | Executive Leadership Team |

## 2. Purpose and Scope

This document specifies the Implementation Governance structure, processes, and controls for deploying the AccelCQ AI-Driven Demo Platform (Confidential and Quantum Computing), in alignment with TOGAF ADM Phase G.

Purpose:

- Ensure that implemented solutions meet business, data, application, and technology requirements

- Define decision rights, compliance gates, review mechanisms, and escalation paths

- Provide mechanisms for ongoing compliance and continuous improvement

Scope:

- Governance roles, responsibilities, and organizational structure

- Governance lifecycle and review points for Confidential and Quantum Computing

- Risk, compliance, and change control processes

- Quality assurance, audit, and feedback loops

## 3. Implementation Governance Use Case & Drivers

### Governance Drivers

- Assurance of conformance to business and architectural requirements

- Mitigation of implementation risk (especially in Confidential and Quantum workloads)

- Auditability and compliance for all delivered features

- Continuous visibility and control for platform stakeholders

- Enablement of secure, compliant, and rapid deployment cycles

### PlantUML — Governance Stakeholder Map

@startuml

title Governance Stakeholder Map

actor "Executive Sponsor" as Exec

actor "Architecture Board" as ArchBoard

actor "Program Manager" as PM

actor "Product Owner" as PO

actor "DevOps Lead" as DevOps

actor "Security Officer" as Sec

actor "Compliance Officer" as Comp

actor "Platform SRE" as SRE

rectangle "Implementation Governance" {

usecase "Approve Project Gate"

usecase "Review Architecture Compliance"

usecase "Monitor Quality & Security"

usecase "Manage Change Requests"

usecase "Audit Implementation"

usecase "Escalate/Resolve Issues"

}

Exec --> "Approve Project Gate"

ArchBoard --> "Review Architecture Compliance"

PM --> "Manage Change Requests"

PO --> "Monitor Quality & Security"

Sec --> "Monitor Quality & Security"

Comp --> "Audit Implementation"

SRE --> "Escalate/Resolve Issues"

@enduml

## 4. Governance Framework & Structure

### 4.1 Governance Organization

| Governance Body | Role/Responsibility |
| --- | --- |
| Executive Sponsor | Approves key deliverables and budget, sets priorities |
| Architecture Board | Ensures solution adherence to architecture and design standards |
| Program Management | Coordinates program, tracks milestones, handles change |
| Security & Compliance | Monitors risks, enforces policy, ensures regulatory compliance |
| Platform SRE/DevOps | Operational readiness, rollout, and rollback |
| Product Ownership | Defines acceptance criteria, approves releases |

### PlantUML — Governance Organization Structure

@startuml

title Governance Organization Structure

actor "Executive Sponsor" as Exec

actor "Architecture Board" as ArchBoard

actor "Program Manager" as PM

actor "Security Officer" as Sec

actor "Compliance Officer" as Comp

actor "DevOps Lead" as DevOps

actor "Platform SRE" as SRE

actor "Product Owner" as PO

package "Governance Organization" {

Exec -[hidden]-> ArchBoard

Exec --> ArchBoard : Sets Direction

Exec --> PM : Approves Budget

ArchBoard --> Sec : Architecture Compliance

ArchBoard --> Comp : Regulatory Compliance

PM --> DevOps : Execution Oversight

PM --> SRE : Operational Readiness

PM --> PO : Product Acceptance

DevOps --> SRE : Deploy/Operate

Sec --> Comp : Joint Risk Reviews

PO --> SRE : Feature Signoff

}

@enduml

## 5. Governance Lifecycle & Gating

### Key Governance Gates

| Gate # | Phase | Gate Criteria | Decision Maker |
| --- | --- | --- | --- |
| G1 | Initiation | Business case, objectives, initial risk assessment | Executive Sponsor |
| G2 | Architecture Review | Solution compliance to architecture and security standards | Architecture Board |
| G3 | Pre-Deployment | Test/QA pass, security audit, documentation, rollout plan | Security, QA, PM |
| G4 | Post-Deployment | Metrics, compliance logs, rollback tested, user signoff | PM, SRE, Compliance |
| G5 | Continuous Operation | Ongoing monitoring, audit, incident response | SRE, Compliance, Sec |

### PlantUML — Governance Lifecycle Workflow

@startuml

title Governance Lifecycle Workflow

start

:Initiate Project (G1);

:Architecture Review (G2);

if (Compliant?) then (Yes)

:Pre-Deployment QA (G3);

if (Passed?) then (Yes)

:Production Release;

:Post-Deployment Review (G4);

:Continuous Monitoring (G5);

else (No)

:Remediate Issues;

back to G3

endif

else (No)

:Remediate Design;

back to G2

endif

stop

@enduml

## 6. Compliance, Risk, and Quality Assurance

### 6.1 Compliance Controls

- Architecture compliance checklists

- Policy enforcement for Confidential and Quantum data flows

- Automated CI/CD checks (RBAC, secrets, attestation)

- Regulatory audit trails (GDPR, SOC2, ISO27001)

- Automated and manual code/security reviews

### 6.2 Risk Management

| Risk Category | Typical Risks | Mitigation |
| --- | --- | --- |
| Confidential Compute | TEE misconfiguration, key leakage | Attestation, HSM, continuous scanning |
| Quantum Integration | API instability, data export compliance | Shadow mode, audit logs, sandbox testing |
| Deployment | CI/CD drift, rollback failure | Automated rollback, blue/green deploys |
| Data Privacy | Leakage, access breach | Encryption, zero trust, logging |

### 6.3 Quality Assurance

- Unit, integration, and E2E tests for all code and workloads

- Performance/load tests for demo environments

- Manual user acceptance and training (UAT)

- Post-release review and feedback

### PlantUML — Compliance & Quality Review Workflow

@startuml

title Compliance & Quality Review Workflow

actor "Security Officer" as Sec

actor "Compliance Officer" as Comp

actor "QA Lead" as QA

actor "DevOps Lead" as DevOps

Sec -> QA : Security Test Results

QA -> Comp : QA and Compliance Report

Comp -> DevOps : Compliance Signoff

DevOps -> Sec : Confirm All Controls Passed

@enduml

## 7. Change Management and Issue Resolution

### Change Management Process

- Formal Change Requests (CRs): Required for all scope/requirement changes

- Impact Assessment: Technical, security, operational, and schedule impacts evaluated

- Change Approval: Architecture Board/Program Management signoff

- Change Implementation: Tracked through Jira/Agile board

- Post-Change Review: Metrics and user feedback collected

### PlantUML — Change Management Flow

@startuml

title Change Management Flow

actor "Product Owner" as PO

actor "DevOps Lead" as DevOps

actor "Program Manager" as PM

actor "Architecture Board" as ArchBoard

PO -> DevOps : Submit Change Request (CR)

DevOps -> PM : Assess Impact

PM -> ArchBoard : Approve/Reject Change

alt Approved

ArchBoard -> DevOps : Implement Change

DevOps -> PO : Notify Completion

else Rejected

ArchBoard -> PO : Notify Rejection

end

@enduml

## 8. Governance for Confidential and Quantum Computing

### Confidential Computing Controls

- Attestation proof must be recorded and reviewed before each confidential demo launch

- Workload isolation on AKS confidential node pools

- Audit trail of key usage and session events

- Periodic enclave revalidation and key rotation

### Quantum Computing Controls

- Test quantum jobs in sandbox before production

- All quantum API calls are logged and reviewed

- Quantum job result data is signed and monitored for integrity

- Strict access control for quantum experiment templates

### PlantUML — Confidential & Quantum Governance

@startuml

title Confidential & Quantum Governance Flow

actor "Security Officer" as Sec

actor "Compliance Officer" as Comp

component "Confidential Node Pool"

component "Attestation Service"

component "Quantum API Gateway"

database "Audit Log"

Sec -> "Attestation Service" : Review Attestation Report

"Attestation Service" -> "Confidential Node Pool" : Approve Job Launch

"Quantum API Gateway" -> Comp : Submit Quantum Job Log

Comp -> "Audit Log" : Record Compliance Evidence

@enduml

## 9. Audit, Monitoring, and Feedback

- Continuous SIEM monitoring for policy violations and anomalous events

- Automated daily audit log reviews, with escalation workflow

- Feedback mechanisms for users and operators to report issues/improvements

- Quarterly audit and review for compliance with Confidential and Quantum requirements

### PlantUML — Audit and Escalation Flow

@startuml

title Audit and Escalation Flow

actor "SIEM System" as SIEM

actor "Compliance Officer" as Comp

actor "Security Officer" as Sec

actor "Platform SRE" as SRE

actor "Product Owner" as PO

SIEM -> Comp : Alert: Policy Violation

Comp -> Sec : Escalate Security Issue

Sec -> SRE : Request Mitigation Action

SRE -> PO : Report Incident and Status

@enduml

## 10. Continuous Improvement & Lessons Learned

- Periodic governance reviews to refine policies and processes

- Root cause analysis for all governance failures or exceptions

- Incorporation of client, user, and compliance feedback

- Governance KPIs (audit pass rates, issue resolution time, deployment compliance) tracked and improved

## 11. Governance KPIs and Metrics

| KPI | Target |
| --- | --- |
| Gate review pass rate (on first try) | ≥ 90% |
| Security/compliance incident rate | 0 major, <2 minor per quarter |
| Change request resolution time | < 5 business days |
| Audit log review coverage | 100% |
| Quantum/Confidential demo audit pass | 100% |
| UAT/acceptance signoff rate | 100% |

## 12. Traceability Matrix (RUP Mapping)

| RUP Artifact | TOGAF Phase G Section |
| --- | --- |
| Business Use Case Model | 3, 4 |
| Architecture Compliance | 5, 6 |
| QA/Test Plans | 6, 9 |
| Change/Issue Log | 7, 9 |
| Governance Organization | 4 |
| Audit/Review Plan | 9, 10 |
| Governance KPIs | 11 |

## 13. Glossary

| Term | Definition |
| --- | --- |
| Implementation Governance | Oversight ensuring delivered solution matches architecture & policy |
| Gate Review | Formal checkpoint for scope, risk, and compliance approval |
| Attestation | Cryptographic proof of workload integrity in TEE |
| SIEM | Security Information and Event Management platform |
| OPA | Open Policy Agent, Kubernetes policy enforcement |
| UAT | User Acceptance Testing |

## 14. Conclusion

This Implementation Governance document ensures that AccelCQ’s AI-Driven Demo Platform for Confidential and Quantum Computing is delivered securely, compliantly, and efficiently, in full alignment with TOGAF and RUP best practices.
With defined roles, gates, controls, feedback, and metrics, governance enables both rapid innovation and robust assurance for enterprise customers.