# AccelCQ TOGAF Phase H — Architecture Change Management

RUP Business Use Case Specification for AccelCQ AI-Driven Demo Platform for Confidential and Quantum Computing

## 1. Document Control

| Item | Description |
| --- | --- |
| Document Title | TOGAF Phase H – Architecture Change Management |
| Project | AccelCQ AI-Driven Demo Platform (Confidential & Quantum) |
| Version | 1.0 |
| Date | November 2025 |
| Author | Enterprise Architecture Team, AccelCQ |
| Reviewed By | Architecture Review Board |
| Approved By | Executive Leadership Team |

## 2. Purpose and Scope

This document defines the Architecture Change Management process for the AccelCQ AI-driven Demo Platform for Confidential and Quantum Computing, aligned with TOGAF ADM Phase H.

Purpose:

- To provide a robust framework for identifying, assessing, implementing, and governing changes to architecture.

- To ensure that architecture evolves in response to new technologies (Confidential and Quantum Computing), business drivers, risks, and lessons learned.

Scope:

- Change request process, impact analysis, approval, and implementation

- Continuous monitoring for change triggers (internal and external)

- Governance, roles, and escalation

- Integration of Confidential and Quantum technology evolutions

- Lessons learned, architecture review cycles, and improvement feedback

## 3. Architecture Change Management Drivers

| Driver | Description |
| --- | --- |
| Rapid Technology Evolution | Quantum/Confidential computing require ongoing integration |
| Regulatory/Compliance Updates | Industry mandates change frequently; architecture must adapt |
| Business Agility | Fast delivery of new demo capabilities and integrations |
| Risk & Threat Management | New security threats, vulnerabilities, and mitigation measures |
| Lessons Learned | Feedback from operations, users, and audits |

### PlantUML — Change Management Actor Map

@startuml

title Architecture Change Management Stakeholders

actor "Executive Sponsor" as Exec

actor "Architecture Review Board" as ARB

actor "Platform SRE" as SRE

actor "Product Owner" as PO

actor "Security Officer" as Sec

actor "Compliance Officer" as Comp

actor "DevOps Lead" as DevOps

actor "Quantum SME" as Quantum

actor "Confidential SME" as Confidential

rectangle "Change Management" {

usecase "Propose Architecture Change"

usecase "Review Impact and Risk"

usecase "Approve/Reject Change"

usecase "Oversee Implementation"

usecase "Update Architecture Repository"

usecase "Communicate Change"

}

PO --> "Propose Architecture Change"

Quantum --> "Propose Architecture Change"

Confidential --> "Propose Architecture Change"

Sec --> "Review Impact and Risk"

Comp --> "Review Impact and Risk"

ARB --> "Approve/Reject Change"

DevOps --> "Oversee Implementation"

SRE --> "Update Architecture Repository"

Exec --> "Communicate Change"

@enduml

## 4. Architecture Change Lifecycle

| Phase | Description |
| --- | --- |
| Change Trigger | New technology, regulation, risk, opportunity, or feedback |
| Request Submission | Change request (CR) created and logged |
| Impact Analysis | Technical, business, security, compliance, and cost analysis |
| Approval | Change reviewed and approved/rejected by Architecture Board |
| Planning | Implementation planned, resources assigned |
| Implementation | Change executed, tested, documented |
| Review | Post-change review and lessons learned |
| Update | Architecture documentation and repository updated |

### PlantUML — Architecture Change Lifecycle Workflow

@startuml

title Architecture Change Lifecycle Workflow

start

:Identify Change Trigger;

:Submit Change Request (CR);

:Impact and Risk Analysis;

if (Significant Impact?) then (Yes)

:Architecture Board Review;

if (Approved?) then (Yes)

:Plan Implementation;

:Execute and Test Change;

:Post-Change Review;

:Update Architecture Repository;

:Communicate Change;

else (No)

:Reject and Document Reason;

endif

else (No)

:Fast-Track Change;

:Execute Change;

:Update Architecture Docs;

endif

stop

@enduml

## 5. Change Trigger Identification

### Change Triggers

- New Confidential/Quantum computing technologies or APIs (e.g., IBM Qiskit release, Azure TEE updates)

- Regulatory changes (GDPR, CCPA, SOC2, etc.)

- Vulnerability disclosures, threat advisories

- Major business events (client acquisition, new market entry)

- Lessons learned from incidents or audit findings

- User feedback, operational bottlenecks

### PlantUML — Change Trigger Sources

@startuml

title Change Trigger Sources

actor "Quantum SME"

actor "Confidential SME"

actor "Security Officer"

actor "Compliance Officer"

actor "Product Owner"

actor "Client"

database "Audit/Event Log"

component "Threat Intelligence Feed"

rectangle "Change Triggers" {

Quantum SME --> "Propose Quantum Update"

Confidential SME --> "Propose Confidential Update"

Security Officer --> "Report Vulnerability"

Compliance Officer --> "Report Regulation Update"

Product Owner --> "Capture User Feedback"

Client --> "Submit Demo Enhancement"

Audit/Event Log --> "Lessons Learned"

Threat Intelligence Feed --> "Security Officer"

}

@enduml

## 6. Change Request Process

### Steps

- CR Submission: Any stakeholder submits a change request via standard form (Jira, ServiceNow, etc.)

- Initial Review: CR triaged for urgency, completeness, and initial impact

- Assignment: Responsible SME/architect assigned

- Detailed Impact Analysis: Covers technical, business, compliance, cost, and resource impacts

- Architecture Board Review: Approve, reject, or request more information

- Communication: Notify stakeholders, update roadmap if needed

### PlantUML — Change Request Flow

@startuml

title Change Request Process

actor "Stakeholder"

actor "Architecture Board" as ARB

actor "SME/Architect" as SME

actor "Program Manager" as PM

Stakeholder -> PM : Submit Change Request (CR)

PM -> SME : Assign/Review CR

SME -> ARB : Impact Analysis

ARB -> PM : Decision (Approve/Reject)

PM -> Stakeholder : Notify Outcome

@enduml

## 7. Impact Analysis and Approval

### Impact Assessment Dimensions

- Technical complexity and risk

- Security and compliance impact (Confidential, Quantum data flows)

- Operational impact (SRE/DevOps)

- Business and financial impact

- Resource, timeline, and skill needs

### Approval Thresholds

- Minor changes: Fast-track (PM/SRE sign-off)

- Significant changes: Full Architecture Board review and formal sign-off

### PlantUML — Impact and Approval Cycle

@startuml

title Impact and Approval Cycle

actor "SME"

actor "Architecture Board" as ARB

actor "Security Officer" as Sec

actor "Compliance Officer" as Comp

actor "Product Owner" as PO

SME -> Sec : Security Impact Review

SME -> Comp : Compliance Impact Review

SME -> PO : Business Impact Review

SME -> ARB : Submit Impact Report

ARB -> SME : Approve/Reject/Request Info

@enduml

## 8. Change Implementation, Verification, and Documentation

### Implementation Planning

- Task breakdown and resource assignment

- Rollback/contingency planning

- Communication plan (users, clients, compliance)

### Execution & Verification

- All code/config changes peer reviewed and tested

- Confidential/Quantum changes tested in sandbox first

- Implementation metrics and compliance checked

- Post-implementation review and UAT

### Documentation & Repository Updates

- Architecture repository and traceability matrix updated for each approved change

- Change log, test reports, compliance evidence archived

### PlantUML — Change Implementation Workflow

@startuml

title Change Implementation and Verification

actor "DevOps Lead" as DevOps

actor "QA Lead" as QA

actor "Product Owner" as PO

actor "Compliance Officer" as Comp

actor "Platform SRE" as SRE

DevOps -> QA : Deploy/Test Change

QA -> PO : UAT/Acceptance

PO -> Comp : Compliance Verification

Comp -> SRE : Approve Rollout

SRE -> DevOps : Move to Production

@enduml

## 9. Governance, Monitoring, and Escalation

### Governance Controls

- Periodic architecture reviews (quarterly, or after major change)

- Automated monitoring of architecture drift

- Real-time SIEM and alerting for compliance/security triggers

- Escalation workflows for critical change failures

### Escalation Paths

- Technical failures: SRE/DevOps lead, escalate to ARB

- Compliance/security: Immediate escalation to Security/Compliance Officers

- Client impact: Executive Sponsor, Product Owner

### PlantUML — Escalation and Monitoring

@startuml

title Governance, Monitoring, and Escalation

actor "SIEM System" as SIEM

actor "Compliance Officer" as Comp

actor "Security Officer" as Sec

actor "DevOps Lead" as DevOps

actor "Architecture Board" as ARB

actor "Executive Sponsor" as Exec

SIEM -> Comp : Compliance Breach Alert

Comp -> Sec : Security Review

Sec -> DevOps : Issue Fix Directive

DevOps -> ARB : Request Architectural Change

ARB -> Exec : Critical Impact Escalation

@enduml

## 10. Continuous Improvement, Lessons Learned, and Roadmap Alignment

### Continuous Improvement

- Root cause analysis for all significant change failures

- Feedback loops from UAT, audit, and operational incidents

- Architecture improvement items tracked as backlog

- Alignment of improvement items to business and technology roadmap

### Lessons Learned

- Documented after each major change (successes, failures, recommendations)

- Shared in architecture review forums and with key stakeholders

### PlantUML — Continuous Improvement Cycle

@startuml

title Continuous Improvement Cycle

actor "Product Owner" as PO

actor "Platform SRE" as SRE

actor "Audit/Compliance" as Comp

actor "Architecture Board" as ARB

PO -> SRE : Feedback/Incident Report

SRE -> Comp : Root Cause Analysis

Comp -> ARB : Propose Improvement

ARB -> PO : Add to Backlog/Roadmap

@enduml

## 11. Governance KPIs and Success Metrics

| KPI | Target/Threshold |
| --- | --- |
| Change request closure time | < 10 business days |
| Critical change success rate | ≥ 98% |
| Security/compliance incident rate | 0 major per quarter |
| Architecture drift detection rate | 100% (automated monitoring) |
| Post-change review completion | 100% |
| Backlog improvement item closure | ≥ 85% within quarter |

## 12. Traceability Matrix (RUP Mapping)

| RUP Artifact | TOGAF Phase H Section |
| --- | --- |
| Business Use Case Model | 3, 4 |
| Change Request Log | 6, 7 |
| Impact Assessment | 7 |
| Approval/Review Log | 7, 9 |
| Implementation/Test Log | 8 |
| Escalation Record | 9 |
| Lessons Learned Repository | 10 |
| KPI/Metric Dashboard | 11 |

## 13. Glossary

| Term | Definition |
| --- | --- |
| Change Request (CR) | Formal proposal for architecture modification |
| Architecture Drift | Unplanned deviation from target architecture |
| SME | Subject Matter Expert (Quantum, Confidential, Security, etc.) |
| SIEM | Security Information and Event Management system |
| Impact Analysis | Multi-dimensional assessment of proposed change |
| Fast-Track Change | Pre-approved low-risk change (bypassing full ARB review) |
| ARB | Architecture Review Board |

## 14. Conclusion

This Architecture Change Management document enables AccelCQ to maintain business agility, security, and technical excellence as its AI-driven Demo Platform evolves to support Confidential and Quantum Computing.
Through robust governance, defined processes, impact analysis, continuous improvement, and lessons learned, the organization can rapidly, safely, and compliantly adapt its architecture to meet ever-changing business and technology requirements.